**04/07/2024 LG Project Discussion**

1. **Past work Feedback**
   1. **Ordering process was slow / unorganised**

* Communication protocol needs to be changed (one person takes in charge of orders)🡪 Gukwon takes in charge
* Discussion with Mr.Koo is needed for each demo’s requirements.
  1. **Handover Process was not made**
* Tony is leaving handover documents to Ricardo / Ejaz

Tony will update the documents / system by 5th of July (Friday)

From 8th of July (Monday), verbal handover will began (Ejaz, Ricardo take the robot control)

* No work division in between Ejaz and Ricado was done.

Ricardo -> Control of the Robot

Ejaz/Ilias->AI   
Ilias->Gantry Control

* 1. **Camera Position**
* Too far, need to shorten the distance.

This will be done after cameras arrive.

* 1. **Tasks and Deadlines**
* Early decisions are needed before the task deadline to avoid uncertainty

-------🡪 with work station, this problem can be solved.

* No change in code, before urgent deadlines  
  1. **Codebase management**
* Smaller commit and branch
* 2 times per week, branch merge & test
* Code review before merge

1. **Future work/project plan protocol**
   1. **Last Demo Protocol (10/7)**

* ESD Screen change (as discussed)
* Adding more points/ or no 🡪 must be discussed by 5/7 (Friday)  
    
  1. **Last Presentation (19/7 it may change)**
* One/two TVs for the Full ESD automation